ZIMMARKET ENGINEERING PROGRESS REPORT

Comprehensive Full-Stack Technical Documentation & Sprint Summary

| Project Title | ZimMarket – Full-Stack P2P Multi-Vendor Commercial Marketplace |
| --- | --- |
| Document Type | Weekly Engineering Sprint & Progress Report (Sprint Cycle 8) |
| Report Date | August 22, 2026 |
| Lead Engineer | Tatenda Nkhoma (Lead Full-Stack Software Engineer) |
| Sprint Phase | Real-Time Live Chat, SVG Sales Analytics, Dynamic Category Taxonomy & Multi-Store Management |
| Technology Stack | React 19, Vite, Supabase PostgreSQL, Realtime WebSockets, Storage CDN, Vercel Edge |

TABLE OF CONTENTS

1.0 Executive Summary .................................................................................................................................... Page 1

2.0 Project Overview & Architecture .................................................................................................................................... Page 1

3.0 Sprint Deliverables & Work Accomplished .................................................................................................................................... Page 2

3.1 Buyer-to-Vendor Real-Time Live Chat System ............................................................................................................................ Page 2

3.2 Interactive Sales Analytics & Revenue Trajectory Engine ............................................................................................................................ Page 2

3.3 Dynamic Category & Subcategory Management Engine ............................................................................................................................ Page 3

3.4 Multi-Store Isolation, Store Directory & Suspension Controls ............................................................................................................................ Page 3

3.5 PostgREST API Hardening & Production Staging ............................................................................................................................ Page 4

4.0 Features Ready for Launch .................................................................................................................................... Page 4

5.0 Project Timeline & Milestone Tracking .................................................................................................................................... Page 5

6.0 Technical Challenges, Edge Cases & Applied Solutions .................................................................................................................................... Page 5

7.0 Strategic Next Sprint Roadmap .................................................................................................................................... Page 6

8.0 Commercial Business Value & Market Impact .................................................................................................................................... Page 6

9.0 Budget, Infrastructure & Cloud Resource Allocation .................................................................................................................................... Page 6

10.0 Engineering Sign-Off & Conclusion .................................................................................................................................... Page 6

# 1.0. Executive Summary

During the week ending August 22, 2026, the ZimMarket engineering team executed a major functional sprint focused on high-impact customer communication, commercial analytics, and taxonomy flexibility. The primary engineering accomplishments include the deployment of a real-time WebSocket-powered Buyer-to-Vendor Live Chat system, an in-house SVG interactive sales trajectory and category analytics engine, a dynamic category management framework in the administrative dashboard, and strict store isolation architecture to protect vendor catalogs.

All software components were developed with performance and mobile data efficiency as core requirements. Zero third-party charting libraries were introduced, preserving sub-second build times (673ms) and a compact bundle size. The platform remains stable in production edge deployment on Vercel with seamless database synchronization on Supabase.

# 2.0. Project Overview & Architecture

ZimMarket is an enterprise-grade, peer-to-peer (P2P) multi-vendor e-commerce platform specifically designed for the Zimbabwean economic landscape. The platform natively addresses local market challenges, including dual-currency support (USD and Zimbabwe Gold - ZiG), WhatsApp-based merchant negotiation, multi-company catalog aggregation, and lightweight mobile data consumption for buyers on cellular networks.

The system architecture utilizes a modern serverless design:

- Frontend Layer: React 19 powered by Vite with custom Vanilla CSS glassmorphic design tokens, responsive mobile bottom navigation, and progressive web application (PWA) readiness.

- Backend Layer: Supabase Serverless PostgreSQL equipped with Row Level Security (RLS) policies, Realtime WebSocket replication, Edge Functions, and Blob Storage CDN.

- Deployment & Edge: Continuous integration and automated deployment (CI/CD) via Vercel Edge Network with sub-second global asset delivery.

# 3.0. Sprint Deliverables & Work Accomplished

## 3.1 Buyer-to-Vendor Real-Time Live Chat System (ChatContext.jsx & LiveChatDrawer.jsx)

To bridge communication between buyers and vendors and remove pre-purchase uncertainty, a full-stack real-time messaging system was engineered:

- Direct Storefront Chat Triggers: Integrated prominent Live Chat buttons across all product cards and inside the Quick View modal in BuyerStorefront.jsx, enabling one-click customer-to-merchant inquiry.

- Pinned Product Context Card: When a chat is initiated from a product listing, the conversation automatically binds and displays the product's thumbnail image, title, and formatted price at the top of the chat thread.

- Glassmorphic Slide-Out Drawer: Engineered a floating bottom-right drawer featuring conversation search, unread badge counters, delivery receipts (single check for sent, double check for read), and auto-scrolling message streams.

- Database Replication & RLS Security: Authored SQL migration 20231010000023_add_live_chat_system.sql establishing the conversations and chat_messages tables, secured with strict RLS policies allowing access only to conversation participants and platform superadmins, with Supabase Realtime publication active.

## 3.2 Interactive Sales Analytics & Revenue Trajectory Engine (SalesTrendChart.jsx & CategoryBreakdownChart.jsx)

To provide vendors and administrators with visual commercial intelligence without loading heavy third-party bundle bloat, a custom SVG-based analytics engine was developed:

- Vector Bézier Curve Area Chart: Built an interactive area chart utilizing smooth cubic Bézier mathematical interpolation, emerald-to-cyan gradient fills, and glowing stroke lines.

- Dynamic Time-Range Selectors: Equipped charts with interactive filter tabs for 7 Days, 30 Days, 90 Days, and 6 Months.

- Interactive Hover Crosshair & Tooltip: Implemented mouse-tracking crosshairs and floating glassmorphic tooltips displaying precise daily GMV in active currency (USD $ or ZiG ZWG) and order count.

- Category Distribution Visualizer: Engineered CategoryBreakdownChart.jsx displaying stacked percentage progress strips and item volume distribution across all commercial sectors.

- Embedded Multi-Tier Visibility: Embedded platform-wide GMV trajectory into AdminDashboard.jsx and store-level revenue trajectory into VendorInventory.jsx.

## 3.3 Dynamic Category & Subcategory Management Engine (AdminDashboard.jsx)

To allow the platform creator to dynamically scale into new industries without redeploying frontend code, a centralized taxonomy management system was established:

- Superadmin Category Manager: Built an administrative management interface allowing superadmins to create new categories, assign custom emoji icons (e.g. 📱, ⚡, 🌾, 🚗, 🏡), and manage comma-separated lists of subcategories.

- Database Schema & Seeding: Created migration 20231010000024_add_categories_table.sql with public read RLS and superadmin-only write access, seeded with standard Zimbabwean market sectors: Electronics, Fashion, Auto Parts, Solar & Energy, Agriculture, Home & Hardware, Vehicles, Beauty & Health, and Other.

- Storefront & Upload Sync: Updated BuyerStorefront.jsx to dynamically load category filter pills with icons and nested subcategories, and synchronized ProductUploadForm.jsx to populate vendor upload dropdowns dynamically.

## 3.4 Multi-Store Isolation, Store Directory & Suspension Controls

To maintain clean multi-tenant commercial boundaries between independent merchants and the platform creator:

- Strict Role Partitioning: Enforced role separation between System Admin (app creator with cross-store oversight) and Vendors (store admins restricted to their private catalog).

- Superadmin Multi-Store Switcher: Added store selector banners in VendorInventory.jsx and VendorOrders.jsx allowing administrators to switch between All Stores and specific vendor inventories.

- Store Suspension & Deletion Procedures: Created migration 20231010000022_add_vendor_is_active_and_delete_store_rpc.sql adding is_active status flags and admin_delete_vendor_store RPC. Suspended store products are automatically hidden from buyers.

- Permanent Removal of Global Purges: Dropped all dangerous global catalog purge stored procedures (20231010000021_drop_global_purge_rpc.sql) and restricted catalog management strictly to targeted single-store purges.

## 3.5 PostgREST API Hardening & Production Staging

To maintain flawless uptime and zero console exceptions across the user journey:

- Elimination of HTTP 400 Bad Request: Refactored ChatContext.jsx to eliminate ambiguous PostgREST embedded joins, replacing them with direct queries and dynamic client-side profile enrichment.

- Resolved ReferenceError (dbCategories): Corrected state initialization in BuyerStorefront.jsx.

- Build Speed Optimization: Achieved verified sub-second Vite production compilation times (673ms – 825ms) across 81 modules.

- Continuous Edge Deployment: Pushed all code commits (754cda1, 2d14214, ba85adc, f64ff04) to GitHub main, triggering automated edge deployments on Vercel.

# 4.0. Features Ready for Launch

The platform currently features a fully integrated commercial suite ready for live public use:

- Real-Time Live Chat: Instant buyer-vendor messaging drawer with unread counters and pinned product preview cards.

- Interactive Sales Analytics: Vector SVG GMV and order trajectory charts with multi-currency tooltips and time-range filters.

- Dynamic Category Taxonomy: Admin-managed category and subcategory engine with custom icon mapping.

- Multi-Store Administration: Superadmin store switcher, registered store directory, store suspension, and targeted store purges.

- Glassmorphic Dialog System: Custom modal dialogs and non-blocking toast notifications replacing all browser alerts.

- B2B Bulk Import & Auto-Matcher: Parallel photo upload engine handling 1,600+ photos in ~20 seconds with 6-layer CSV matching.

- Dual Currency Conversion: Real-time dynamic price toggling between USD ($) and ZiG (ZWG) across all components.

- Mobile-First PWA Storefront: Responsive glassmorphic bottom navigation bar, floating cart drawer, and full-width layout.

# 5.0. Project Timeline & Milestone Tracking

- Phase 1: Authentication & Foundational UI — Completed

- Phase 2: Core Database Schemas & Products — Completed

- Phase 3: Order History, Fulfillment & Reviews — Completed & Hardened

- Phase 4: Bulk Import & Auto-Matcher Engine — Completed & Scaled

- Phase 5: Escrow, Product Variations & DB Hardening — Completed

- Phase 6: Mobile-First UX, PWA, Multi-Currency & Storage RLS — Completed

- Phase 7: Dialog Modernization, UI Polish & PostgREST Hardening — Completed

- Phase 8: Real-Time Chat, Sales Analytics & Category Management — Completed

- Phase 9: Live Paynow Gateway & Numbered Storefront Pagination — In Progress / Next Focus

# 6.0. Technical Challenges, Edge Cases & Applied Solutions

- Challenge 1: PostgREST HTTP 400 on Foreign Key Embedding — PostgREST rejected relation embedding via !conversations_buyer_id_fkey due to unnamed foreign key constraints on the database.

- Solution: Refactored ChatContext.jsx to fetch base records and attach merchant profile metadata dynamically in client-side JavaScript.

- Challenge 2: Charting Library Bundle Bloat — Standard third-party React charting libraries (e.g. Chart.js, Recharts) would inflate client bundles by 300kB+.

- Solution: Built custom SVG vector components (SalesTrendChart.jsx and CategoryBreakdownChart.jsx) utilizing cubic Bézier mathematics, maintaining sub-second builds with 0 external dependencies.

- Challenge 3: Accidental Catalog Wipe Risks — Global catalog purge stored procedures posed a critical risk to live production data.

- Solution: Permanently dropped all global purge procedures via SQL migrations and replaced them with single-store targeted purges protected by exact confirmation inputs.

# 7.0. Strategic Next Sprint Roadmap

- Numbered Storefront Pagination Bar: Implement multi-company pagination with page size selectors (24, 48, 96 items) and smooth top-scrolling for high-volume catalogs.

- Live Paynow Production Integration: Configure production PAYNOW_INTEGRATION_ID and PAYNOW_INTEGRATION_KEY for live EcoCash and OneMoney USSD checkout.

- Automated Daily ZiG Exchange Rate Feed: Connect an external exchange rate API to update daily official ZiG rates automatically.

# 8.0. Commercial Business Value & Market Impact

- Frictionless Pre-Purchase Inquiries: Real-time live chat allows buyers to negotiate and confirm specifications instantly, significantly boosting checkout conversion.

- Actionable Merchant Intelligence: Interactive GMV trajectory charts give store owners direct insight into peak sales days and top-performing sectors.

- Rapid Sector Expansion: The administrative category taxonomy manager allows ZimMarket to expand into new commercial verticals (e.g. Solar Energy, Heavy Equipment, Agro-Chemicals) in seconds without code deployments.

# 9.0. Budget, Infrastructure & Cloud Resource Allocation

The entire platform architecture remains highly cost-effective, running within free-tier serverless limits across Supabase Postgres, Realtime WebSockets, Storage CDN, and Vercel edge hosting with zero dedicated server maintenance overhead.

# 10.0. Engineering Sign-Off & Conclusion

The ZimMarket platform achieved a major technological milestone during this sprint, successfully deploying Real-Time Live Chat, SVG Sales Analytics, Dynamic Category Management, and Multi-Store Oversight. The codebase is clean, performant, and fully prepared for live payment gateway onboarding.